Name: Jeff Kinne

Working with a partner?  No.	If yes, with who?

Grade I would give myself and my partner, why?

I am not working with a partner.  I would give myself an A for this assignment.  I have spent a fair amount of time thinking about what will be needed to get this project done, and I think I have a reasonable timetable for finishing it.  I am really excited to work on this project, and it should be a lot of fun.

[If grading a partner, then you can say roughly how much time you think both people have contributed so far, and say anything else that might be relevant.]

Title of project:

Mission Enceladus, a learning and adventure game for children

Overview and description:

I plan to make a game for my son Andrew.  He loves science, so I will make him an “astronomy/rocket” game.  The basic game play will be that the player starts on earth, and flies their rocket first to the moon, then to Mars, and then to a few other places in the solar system, finally ending on Enceladus (a moon of Saturn).  For each flight/stage/level, the player would use the arrow keys to direct the rocket to the destination.  They only have a certain amount of fuel, and they will lose if they run out of fuel.  When they finish a level (getting to the moon is the end of the first level), the player is asked a few questions about where they are.  If they answer correctly, they get more fuel for the next level.  If they get to Enceladus, then there is a surprise waiting there for them…

Programming environment you will use: JES

Software can be downloaded from: (put a link here if not using JES)

Summary of things I still need to learn to do this:

- Taking input from the keyboard in an interactive fashion.

- Continuously updating some part of the computer screen with what is happening in the game.  So instead of just drawing a picture of a rocket, I want to have the rocket moving across the screen.

- Synchronizing the update of the computer screen with whatever the player is typing on the keyboard.

Checklist of programming concepts that will be used:

- Multiple loops: There will be a loop that runs for the whole game. Drawing the rocket move across the screen will use a loop.

- Multiple functions: There will be functions for: each level of the game, moving the rocket on the screen, asking questions from the user and updating the fuel level based off of that, and probably others.

- Multiple if statements: There will be if statements to check: if the rocket is at its destination, if the rocket is out of fuel, if the player answers a question correctly, and probably others.

- User input: The game will take input from the player to direct the rocket and answer questions.

Timeline and Goals

(note Nov 19 is project midpoint, Dec 6 project complete

note Exam2 is Oct 29, Exam3 is Dec 3):

| Goal Description | Date Estimate | Date Actual | Hours Estimate |
| --- | --- | --- | --- |
| Find a picture to use for the background, with the Earth in one corner and the Moon in another corner. | 10/29 |  |  |
| Make a picture of a rocket to use. | 10/29 |  |  |
| Learn how to have the rocket move across the screen. | 10/29 |  |  |
| Complete function: moveRocket, that moves the rocket from where it is to a different location on the sceen. | 11/5 |  |  |
| Learn how to take input from the user off of the keyboard while the rocket is moving across the screen. | 11/5 |  |  |
| Complete function: flyRocket, that does a loop of updating the screen with the moving rocket and moves it based off of what the player is typing. | 11/12 |  |  |
| Complete function: playLevel1, that enhances the flyRocket function by keeping track of the amount of fuel used, and stopping once the rocket reaches the moon (or ending the level if the rocket runs into anything else). | 11/19 |  |  |
| Complete function: bonusFuel1, that asks the user questions about the Moon and increases the amount of fuel they have if they answer correctly. | 11/19 |  |  |
| First level of game complete | 11/19 |  |  |
| Complete function: playLevel2, that takes the player from the moon to Mars. | 11/26 |  |  |
| Complete function: playLevel2, that takes the player from the moon to Mars. | 11/26 |  |  |
| Complete function: playLevel4, that takes the player form Europa to Enceladus. | 12/3 |  |  |
| Complete function: finale, that displays whatever the ending scene of the game is. | 12/3 |  |  |
| Game complete | 12/3 |  |  |
| Presentation complete | 12/6 |  |  |

- Presentation and document.

  - Keep document and code updated on a weekly basis so they are in good shape.

  - Devote last week of time on the calendar to preparing a presentation for the class.

- Extra things I’d love to do but won’t have time to do them all, but things I’ll add if I get done with the above stuff ahead of schedule.

  - Take gravity into account when flying the rocket.

  - Have asteroids and other spaceships/satellites that have to be avoided.

  - Make it so the rocket has to have a “soft landing” or else it will be wrecked.

  - More levels.

  - Have sound effects – rocket blastoff, crash if crash, background music, etc.